## Slide 1: Revision of the SA flexible pavement design method
Road Pavements Forum
20 November 2007
H L Theyse

## Slide 2: Process to date
RPF and RPRAC task team established May 2005
R&D Framework
  Presented to RPRAC – November 2005
  Identified R&D focus areas and needs
Project briefs
  Completed – October 2006
  Industry workshop – December 2006

## Slide 3: Process to date (continued)
Inception reports
  R&D projects – May to June 2007
  Integration project – August 2007
Review
  Review teams
    Prof Molenaar
    Prof Hugo and team
  Review completed – November 2007

## Slide 4: Inception Phase
Content
  22 projects
  9 leaders
  About 40 team members
  Completed in 3 months
Revision in a number of phases
  1st revision due end 2009

## Slide 5: Inception Phase (continued)
Funding required
  R 55 million total budget
  R 41,7 million until end 2009 (includes certain long-term components)
  R 21,9 million for tasks directly related to delivery of 1st revision end 2009
Available funding
  SANRAL R 25 million

## Slide 6: What next?
Team leaders meeting planned for early December 2007
  Discuss review outcome
  Decide on priorities
  Finalise project plan
    Projects to continue
    Funding allocation

## Slide 7: Please take note
The PBIS and PN concept are part of the revised design method
Many of the projects are traffic related
Many (almost all) of the projects have a statistical approach and are not deterministic in nature
All documentation (inception and review reports) available on RPRAC website
  http://www.prac.co.za/