## Slide 1: REPORT to RPF
May 2007
TMH1 Revision
Dave Wright

## Slide 2: TMH1 Revision - OVERVIEW
Under auspices of MTC
Funded by
SANRAL, PAWC, Freetrans and SABITA
Priorities set by funders
PURPOSE
Publish as SANS managed by SABS
Legal standing, credibility in Africa and long-term ownership
During rewriting into SANS format, improve and amend where necessary
Stand-alone methods – reviewed after first year in use

## Slide 3: TMH1 Revision - OVERVIEW
PROCEDURE
First Draft circulated as widely as possible throughout industry (also SADIC)
Contentious issues reviewed by small working groups
Final Draft approved by MTC and submitted to SABS
SABS: Tech review, Edit review, TC 61, Public Comment & Objections, Final Approval and Publication

## Slide 4: PILOT STAGE
11 Methods – In Final Draft
  Wet grading, Atterberg Limits and Linear Shrinkage (3 LL procedures), moisture content, dry grading, ALD (Meas & Comp), Calcs of GM, FM etc, Mod and CBR
All except Mod & CBR submitted to SABS in September 2006
  Major delay > 6 months in starting SABS review
SABS have appointed extra staff to assist

## Slide 5: SECOND STAGE
11 First Drafts sent out in April for industry comment
  Aggregates: grading, FI, ACV, 10% FACT, ARD / BRD
  Concrete: Lab mix specimens, Slump, Dimensions of specimens & compr. strength
  Mod MDD of lab mix stab samples
  Checking, handling and maintenance of sieves
Very poor industry response

## Slide 6: SECOND STAGE
SABITA have put in R 300 000 for work on Asphalt and Bitumen methods
5 Asphalt Methods - First Draft
Sent to SABITA – Feb 2007
They will
  Submit to members
  P Myburgh to deal with feedback
  Submit to MTC for consideration

## Slide 7: SECOND STAGE
6 Binder Distributor Tests
from SABITA DRAFT MANUAL
  Being ‘SANSified’ by Project team
  Will go to SABITA for comment
3 Stabilization methods in preparation
  Stab field sampling, UCS & ITS

## Slide 8: Summary - TMH1 Revisions
Major delays in SABS
  Hopefully sorted with extra staff
Normative references
  3 month delay for Project team
Publish first set – whole of Pilot Stage (?) by the end of 2007
  SABS norm = 2 years from inception!!
Once going keep momentum …..

## Slide 9: NUCLEAR DENSITY TESTING
RPF Resolution May 2006 “to be handled as it arises in TMH1 Review”
However, recent Problems with Nuclear Gauge Density measurements
Issues raised in meeting at SANRAL WC in March 2007 – Dave Wright asked to work on as priority in conjunction with Barry Dumas
Work attached to TMH1 brief and funded through PAWC contribution
Major misconception – not a density meter!

## Slide 10: NUCLEAR DENSITY TESTING
Issues requiring attention
  Operator certification including handling
  procedures
  Verification – standard blocks
  Testing procedure – initialization, bedding,
  orientation, count time, block checks
  Interpretation of results
  Problem materials
Many opinions of performance
Reviewing data and running some basic observations

## Slide 11: TMH1 PROJECT TEAM
Tony Lewis
Wim Westra
Basie Nothnagel
Dave Wright
CONTACT e-mail dfhw@telkomsa.net
cell 082 790 6176
phone 021 790 1643
Thanks for your attention