## Slide 1: APT STEERING COMMITTEE
ROAD PAVEMENT FORUM
26 November 2003
Elzbieta Sadzik

## Slide 2: PRIORITY RESEARCH AREAS (APT meeting 17 July 2003)
Cold recycling (ETB & Foam):
  Material design / material types
  Validation of performance models
  Active filler / binder content
Suitable materials for intersections
Asphalt overlays - comparison
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: PRIORITY RESEARCH AREAS (con.)
Upgrading of gravel roads
  Flexible surfacing for low-volume roads
  Individual, new and innovative designs
  Low-cost roads
Vehicle-pavement interaction related to dynamic loads and contact stresses
Concrete pavements
Stabilization of sands

## Slide 4: HVS TESTING PRIORITIES
1  | N7 fast lane unstabilised G2 | 21
2  | Cape Town Low Volume Roads | 19
3  | N3 Pietermaritzburg – concrete pavements | 18
4 | Road 2388 – Dynamic loading | 17
5 | Asphalt overlays – full exp design | 17
6 | KZN Low Volume Roads - sands | 16
7 | MR 4388 KZN - foam | 15
8 | ETB on N12 and N7 | 15
9 | P58/1 - LAMBS | 15

## Slide 5: PROGRESS REPORT
ROAD | TREATMENT | STATUS
N7 (TR11/1) slow lane | FB, G2 | Completed end Feb 2003
N7 (TR11/1) fast lane | Unstabilised G2 | Completed June 2003
WC MR 538 | Low volume roads | Completed on 7 of October 2003
Durban CC | PIARC Exhibition | 15 - 25 Oct 2003
N3 Hilton | Concrete pavement | Started 2 Nov 2003
HVS Testing

## Slide 6: PROGRESS REPORT
PROJECT | RESPONSIBILITY | STATUS
Lab test. FB, G2 | CSIR | December 2003
Water sensit. (MMLS) | SU | November 2003
Curing of FB mixes | SU | December 2003
ETB lab test.(P243/1) | CSIR | July 2003
Materials database | CSIR | May 2003
Database for HVS testing | CSIR | March 2004
LTPP protocol | CSIR | May 2003
HVS related projects

## Slide 7: PROGRESS REPORT
PROJECT | RESPONSIBILITY | STATUS
FWD, RSD & MDD study | SU | December 2003
ETB lab test.(NI) | CSIR | June 2004
Implementation of Materials database | CSIR | March 2004
FB & ETB compaction study | CSIR | March 2004
LTPP protocol implementation | CSIR | March 2004
HVS related projects

## Slide 8: ACTION PLAN
HVS remains in Western Cape till Oct. ’03 – testing N7 & low volume road sites. 
HVS moved to Durban for PIARC in Oct.2003 
Testing concrete pavements on N3 till June 2004 
Investigate the inclusion of dynamic loading into test sections.

## Slide 9: ACTION PLAN
CSIR – prepare experimental design for testing of asphalt overlays.
CSIR & KwaZulu Natal – develop full-scale experiment design for sand stabilization. (not HVS tests)
CSIR – submit proposal to Gautrans – evaluate of ETB sites (incl. N12 & N7)
Develop methodology to quantify HVS programme benefits
Develop long term strategy for the HVS programme

## Slide 10: APT STEERING COMMITTEE
1st HVS International Alliance meeting
16 & 17 October 2003

## Slide 11: Activity Coordination Task Group
Driven by RSA
Matrix to be developed to identify current activities, overlaps and gaps
Supplementary information to be gathered similar to Caltrans example from last meeting
Suggestions of possible areas for collaboration for next meeting

## Slide 12: Instrumentation and Results Task Group
Driven by US Army Corps of Engineers (Reed in association with Fred)
Develop matrices for collection of information
Circulate to identified reps for population and consolidation
Develop recommendations of areas for possible collaboration for next meeting

## Slide 13: Practice, Specifications and Terminology Task Group
Driven by Prof Joe Mahoney (USA)
Prepare data capture tool for circulation
Prepare recommendations for next meeting

## Slide 14: APT v Real-life protocol Task Group
Driven by Vince Janoo (USA)
Draft protocol to be circulated to all members of task group (Fenella, Fred, Reed and Nick)
Comments by end of January 2004
Consolidate comments for discussion at next meeting

## Slide 15: HVSIA Web site
Arthur to coordinate and prepare recommendations by end of January
Recommendations circulated to Exco for comment and action

## Slide 16: HVS Benefits
RSA “benefits” report to be circulated to Exco for comments after April 2004
Fred to provide Texas strategic plan to Chair
Nick to provide Caltrans strategic plan to Chair
Bouzid to circulated Florida strategic plan to Exco

## Slide 17: APT Steering Committee
Next Meeting:
27 November 2003